## Slide 1
Disciplined Software Engineering Lecture #11
Software Engineering Institute
Carnegie Mellon University
Pittsburgh, PA 15213
Sponsored by the U.S. Department of Defense

## Slide 2
Lecture #11 Overview
Scaling up the Personal Software Process
  scalability principles
  handling software complexity
  development strategies
The cyclic PSP
Software inspections

## Slide 3
What is Scalability?
A product development process is scalable when the methods and techniques used will work equally well for larger projects.
Scalability typically
  applies over small product size ranges
  is limited to similar application domains
  does not apply to unprecedented systems
  does not work for poorly managed projects
  is unlikely to apply where the engineering work is undisciplined

## Slide 4
Scalability Principles
Scalability requires that the elements of larger projects behave like small projects.
The product design must thus divide the project into separably developed elements.
This requires that the development process consider the scale of projects that individuals can efficiently develop.

## Slide 5
Scalability Stages
We can view software systems as divided into five scalability stages.
These scalability stages are
  stage 0 - simple routines
  stage 1 - the program
  stage 2 - the component
  stage 3 - the system
  stage 4 - the multi-system

## Slide 6
Scalability Stage 0
Stage 0 is the basic construct level. It concerns the construction of loops, case statements, etc.
Stage 0 is the principal focus of initial programming courses.
At stage 0, you consciously design each programming construct.
When your thinking is preoccupied with these details, it is hard to visualize larger constructs.

## Slide 7
Scalability Stage 1
Stage 1 concerns small programs of up to several hundred LOC.
Movement from stage 0 to stage 1 naturally occurs with language fluency. You now think of small programs as entities without consciously designing their detailed constructs.
As you gain experience at stage 1, you build a vocabulary of small program functions which you understand and can use with confidence.

## Slide 8
Scalability Stage 2
Stage 2 is the component level. Here, multiple programs combine to provide sophisticated functions. Stage 2 components are typically several thousand LOC.
The move from stage 1 to stage 2 comes with increased experience. You can now conceive of larger programs than you can possibly build alone.
At stage 2, system issues begin to appear: quality, performance, usability, etc.

## Slide 9
Scalability Stage 3
Stage 3 systems may be as large as several million LOC. Here, system issues predominate.
  the components must work together
  the component parts must all be high quality
The move from stage 2 to stage 3 involves
  handling program complexity
  understanding system and application issues
  working in a team environment
At stage 3, the principal emphasis must be on program quality.

## Slide 10
Scalability Stage 4
Stage 4 multi-systems may contain many millions of LOC.
  multiple semi-independent systems must work together.
  quality is paramount.
The move from stage 3 to stage 4 introduces large scale and distributed system issues as well as problems with centralized control.
Stage 4 requires semi-autonomous development groups and self-directing teams.

## Slide 11
Scalability Conditions - 1
To be scalable
  the process must be managed
  the project must be managed
  the product must be managed
A managed process should
  be defined
  divide the work into separable elements
  effectively integrate these elements into the final system

## Slide 12
Scalability Conditions - 2
For a managed project
  the work must be planned
  the work must be managed to that plan
  requirements changes must be controlled
  system design and system architecture must continue throughout the project
  configuration management must be used

## Slide 13
Scalability Conditions - 3
For a managed product
  defects must be tracked and controlled
  integration and system testing must be done
  regression testing is used consistently
Product quality must be high
  module defects should be removed before integration and system test
  the module quality objective should be to find all defects before integration and system test (i.e. miss less than 100 defects per MLOC)

## Slide 14
The Scalability Objective
The scalability objective is to develop large products with the same quality and productivity as with small products.
Scalability will only apply to tasks that were done on the smaller project.
Since the new tasks required by the larger project require additional work, productivity will generally decline with increasing job scale.

## Slide 15
The Scope of Scalability - 1
Small
Projects
Medium
Projects
Large
Project
Module C
Module B
Module A
Module F
Module E
Module D
Module I
Module H
Module G
Module L
Module K
Module J
Module O
Module N
Module M
Component X
Component Y
Product Z

## Slide 16
The Scope of Scalability - 2
In scaling up from the module level to the component level
  you seek to maintain the quality and productivity of the module level work
  the component level work is new and thus cannot be scaled up
In scaling up to the product level
  you seek to maintain the quality and productivity of the component level work
  the product level work is new and thus cannot be scaled up

## Slide 17
Managing Complexity - 1
Size and complexity are closely related.
While small programs can be moderately complex, the critical problem is to handle large programs.
The size of large programs generally makes them very complex.

## Slide 18
Managing Complexity - 2
Software development is largely done by individuals
  they write small programs alone
  larger programs are usually composed of multiple small programs
There are three related problems with ways to
  develop high quality small programs
  enable individuals to handle larger and more complex programs
  combine these individually developed programs into larger systems

## Slide 19
Managing Complexity - 3
The principal problem with software complexity is that humans have limited abilities to
  remember details
  visualize complex relationships
We thus seek ways to help individuals develop increasingly complex programs
  abstractions
  architecture
  reuse

## Slide 20
The Power of Abstractions - 1
People think in conceptual chunks
  we can actively use only 7 +/- 2 chunks
  the richer the chunks, the more powerful our thoughts
This was demonstrated by asking amateur chess players to remember the positions of chess men in a game
  they could only remember 5 or 6 pieces
  experts could remember the entire board
  for randomly placed pieces, the experts and amateurs did about the same

## Slide 21
The Power of Abstractions - 2
Software abstractions can form such chunks if
  they are precise
  we fully understand them
  they perform exactly as conceived
Some potential software abstractions are
  routines
  standard procedures and reusable programs
  complete sub-systems

## Slide 22
The Power of Abstractions - 3
To reduce conceptual complexity, these abstractions must
  perform precisely as specified
  have no interactions other than as specified
  conceptually represent coherent and self- contained system functions

## Slide 23
The Power of Abstractions - 4
When we think in these larger terms, we can precisely define our systems.
We can then build the abstractions of which they are composed.
When these abstractions are then combined into the system, they are more likely to perform as expected.

## Slide 24
The Power of Abstractions - 5
The principal limitations with abstractions are
  human developers make specification errors
  abstractions frequently contain defects
  most abstractions are specialized
This means that we are rarely able to build on other people’s work.
Our intellectual ability to conceive of complex software systems is thus limited by the abstractions we ourselves have developed.

## Slide 25
Architecture and Reuse - 1
A system architectural design can help reduce complexity because it
  provides a coherent structural framework
  identifies conceptually similar functions
  permits isolation of subsystems
A well structured architecture facilitates the use of standard designs
  application specifics are deferred to the lowest level
  where possible, adjustable parameters are defined

## Slide 26
Architecture and Reuse - 2
This enhances reusability through the use of standardized components.
These precisely defined standard components can then be used as high-level design abstractions.
If these components are of high quality, scalability will more likely be achieved.

## Slide 27
Feature-Oriented Domain Analysis - 1
Feature-Oriented Domain Analysis was developed by the SEI. It is an architectural design method that
  identifies conceptually similar functions
  categorizes these functions into classes
  defines common abstractions for each class
  uses parameters wherever possible
  defers application-specific functions
  permits maximum sharing of program elements

## Slide 28
Feature-Oriented Domain Analysis - 2
An example of feature-oriented domain analysis
  define a system output function
  the highest level composes and sends messages
  the next lower level defines printers, displays, etc.
  the next level handles printer formatting
  the next level supports specific printer types

## Slide 29
Development Strategies - 1
A development strategy is required when a system is too large to be built in one piece
  it must then be partitioned into elements
  these elements must then be developed
  the developed elements are then integrated into the finished system

## Slide 30
Development Strategies - 2
The strategy
  defines the smaller elements
  establishes the order in which they are developed
  establishes the way in which they are integrated
If the strategy is appropriate and the elements are properly developed
  the development process will scale up
  the total development is the sum of the parts plus system design and integration

## Slide 31
Some Development Strategies
Many development strategies are possible.
The objective is to incrementally build the system so as to identify key problems at the earliest point in the process.
Some example strategies are
  the progressive strategy
  the functional enhancement strategy
  the fast path enhancement strategy
  the dummy strategy

## Slide 32
2nd
Enhancement
1st
Enhancement
1st
Enhancement
1st
Module
1st
Module
1st
Module
The Progressive Strategy
In the progressive strategy, the functions are developed in the order in which they are executed. This permits relatively simple testing and little scaffolding or special test facilities.
In
Out
Out
Cycle 1
Cycle 2
Cycle 3
In
In
Out

## Slide 33
Functional Enhancement
With functional enhancement, a base system must first be built and then enhanced. The large size of the base system often requires a different strategy for its development.
4th
Functional
Enhancement
2nd
Functional
Enhancement
3rd
Functional
Enhancement
Core System
Ist
Functional
Enhancement

## Slide 34
Fast Path Enhancement
In fast path enhancement,
the high performance loop
is built first, debugged, and measured.
When its performance is
suitable, functional
enhancements are made.
Each enhancement is
measured to ensure that
performance is still
within specifications.
1st
Enhancement
2nd
Enhancement
3rd
Enhancement
4th
Enhancement
a
b
c
d
e
h
g
f

## Slide 35
The Dummy Strategy
B
C
Core
System
Function
A
With the dummy strategy, a core system is first built with dummy code substituted for all or most of the system’s functions.
These dummies are then gradually replaced with the full functions as they are developed.
A
B
C
Core
System
Function
B
Core
System
Function
A
C
Function
C
Function
B
Core
System
Function
A

## Slide 36
The Cyclic PSP - 1
The cyclic PSP provides a framework for using a cyclic development strategy to develop modest sized programs.
It is a larger process that contains multiple PSP2.1-like cyclic elements.
The PSP requirements, planning, and postmortem steps are done once for the total program.

## Slide 37
High-level
Design
Requirements
& Planning
HLD
Review
Integration
System test
Post-
mortem
Cyclic
Development
The Cyclic PSP Flow
Specifications
Product
Detailed Design &
Design Review
Specify
Cycle
Test Development
and Review
Test
Compile
Implementation
and Code Review
Reassess
and Recycle

## Slide 38
The Cyclic PSP - 2
High-level design partitions the program into smaller elements and establishes the development strategy.
The process ends with integration and system test, followed by the postmortem.
The development strategy determines the cyclic steps
  element selection
  the testing strategy
  it may eliminate the need for final integration

## Slide 39
The Team Software Process - 1
To further increase project scale, a team development process is typically required.
This identifies the key project tasks
  relates them to each other
  establishes entry and exit criteria
  assigns team member roles
  establishes team measurements
  establishes team goals and quality criteria

## Slide 40
The Team Software Process - 2
The team process also provides a framework within which the individual PSPs can relate, it
  defines the team-PSP interface
  establishes standards and measurements
  specifies where inspections are to be used
  establishes planning and reporting guidelines
Even with the PSP, you should attempt to get team support with inspections.
Initially consider using design inspections to improve PSP yield.

## Slide 41
Inspections - 1
Inspections are the most cost-effective technique known for improving software quality and reducing development time and cost.
Inspections help to
  motivate better work
  ensure effective team communication
  maintain a dedication to excellence

## Slide 42
Inspections - 2
The objectives of inspections are to
  find errors at the earliest possible point to
  ensure that all parties agree on the work
  verify that the work meets defined criteria
  formally complete a task
  provide data
Inspections can be used for any software product element, for example
  requirements, specifications, design, code
  test materials
  documentation

## Slide 43
The Inspection Process - 1
Inspections follow a formally structured process.
Checklists and standards are developed for each inspection type.
The inspection is conducted by technical people for technical people. Managers do not attend.

## Slide 44
The Inspection Process - 2
Planning
Briefing
Meeting
Preparation
Inspection
Meeting
Follow-
up
Manager
Producer
Moderator
Moderator
Producer
Reviewers
Reviewers
Moderator
Recorder
Producer
Reviewers
Moderator
Producer

## Slide 45
The Inspection Process - 3
The reviewers prepare in advance.
The inspection meeting focuses on identifying problems, not on resolving them.
Inspection data are gathered and entered into an inspection database for tracking and analysis.

## Slide 46
Inspection Roles - 1
The moderator
  leads the inspection process
  maintains a focus on problem identification rather than problem solution
  ensures that the identified problems are resolved
  submits the inspection report
The producer (the developer who did the work)
  produces the review materials
  answers questions
  resolves the identified problems

## Slide 47
Inspection Roles - 2
The reviewers
  attend the inspection kick-off meeting
  review the work in advance
  attend the inspection meeting
  raise issues and questions about identified defects or other concerns
The recorder
  documents the identified issues and notes the person responsible for resolving them
  records all relevant data

## Slide 48
Assignment #11
Read Chapter 11 in the text.
Using PSP3, develop program 10A to calculate 3-parameter multiple-regression factors and prediction intervals from a data set. Use program 5A to calculate the t distribution. Three periods are allowed for this assignment.
Read and follow the program specifications in Appendix D and the process description and report specifications in Appendix C.

## Slide 49
Multiple Regression - 1
Suppose you had the following data on 6 projects
  development hours required
  new, reused, and modified LOC
Suppose you wished to estimate the hours for a new project you judged would have 650 LOC of new code, 3,000 LOC reused code, and 155 LOC of modified code.
How would you estimate the development hours and the prediction interval?

## Slide 50
Multiple Regression - 2
Prog# New Reuse Modified Hours
w x y z
1 1,142 1,060 325 201
2 863 995 98 98
3 1,065 3,205 23 162
4 554 120 0 54
5 983 2,896 120 138
6 256 485 88 61
Sum 4,863 8,761 654 714
Estimate 650 3,000 155 ???

## Slide 51
Multiple Regression - 3
Multiple regression provides a way to estimate the effects of multiple variables when you do not have separate data for each.
1. You would use the following multiple
regression formula to calculate the estimated
value

## Slide 52
Multiple Regression - 4
2. You find the Beta parameters by solving the
following simultaneous linear equations

## Slide 53
Multiple Regression - 5
3. When you calculate the values of the terms,
you get the following simultaneous linear
equations

## Slide 54
Multiple Regression - 6
4. Then you diagonalize using Gauss’ method.
This successively eliminates one parameter
at a time from the equations by successive
multiplication and subtraction to give

## Slide 55
Multiple Regression - 7
5. Then you solve for the Beta terms

## Slide 56
Multiple Regression - 8
6. Determine the prediction interval by solving
for the range with the following equation
7 - Calculate the variance as follows

## Slide 57
Multiple Regression - 9
8. The variance evaluates to the following
9. The terms under the square root are

## Slide 58
Multiple Regression - 10
10. The value of the t distribution for a 70%
prediction interval, n=6, and p=4 is found
under the 85% column and two degrees of
freedom in Table A2. It is 1.386.
11. The square root is then evaluated as
follows

## Slide 59
Multiple Regression - 11
12. The final estimate is then
z = 6.71+0.0784*650+0.0150*3,000+0.2461*155
= 140.902 hours
13. The prediction interval of 38.846 hours
means the estimate is from 102.1 to 179.7
hours.

## Slide 60
Messages to Remember from Lecture 11 - 1
1. Scalable software processes provide
important productivity and planning benefits.
2. Scalability requires that the process be
defined, well managed, and of high quality.

## Slide 61
Messages to Remember from Lecture 11 - 2
3. The PSP focus on yield management helps
to achieve scalability.
4. The use of abstractions, architectures, and
reuse will also help make a process scalable.