## Slide 1
Disciplined Software Engineering Lecture #2
Software Engineering Institute
Carnegie Mellon University
Pittsburgh, PA 15213
Sponsored by the U.S. Department of Defense

## Slide 2
Lecture #2 Overview - Planning I and II
Planning overview
Software size
  why measure size?
  size measurement criteria
  the SEI size measurement framework
Counting program size
  counters
  coding standards

## Slide 3
Why Make Plans?
To make commitments you can meet
To provide a basis for agreeing on the job
To guide your work
To help track your progress
To project completion

## Slide 4
The Project Planning Framework
Define
Requirements
Produce
Conceptual
Design
Estimate
Size
Estimate
Resources
Produce
Schedule
Develop
Product
Size, Resource
Schedule
Data
Process
Analysis
Resources
Available
Productivity
Database
Size
Database
Product
Delivery
Tracking
Reports

## Slide 5
Why Measure Size?
To make better plans
To assist in tracking development
To normalize other measures
  development resources
  defect rates

## Slide 6
Size Measurement Criteria
Relationship to development effort
Precision
Machine countable
Suitable for early planning

## Slide 7
Size Versus Development Effort
The principle requirement: if the size measure is not directly related to development cost, it is not worth using.
There are many possible measures:
  lines of code (LOC)
  function points
  pages, screens, scripts, reports
The size measure should be sensitive to language, design, and development practice.

## Slide 8
C++ LOC Versus Development Time

## Slide 9
Pascal LOC Versus Time

## Slide 10
Text Pages Versus Time

## Slide 11
Script LOC Versus Time

## Slide 12
Report LOC Versus Time

## Slide 13
Screen LOC Versus Time

## Slide 14
Relationship to Development
LOC is a reasonably good measure for development of source programs like Pascal and C++.
Pages are an acceptable measure for document development.
LOC is not an adequate measure for screens, reports, or scripts.
Some other possible measures are function points, screens, and modules.

## Slide 15
Precision and Accuracy
Imprecise and inaccurate
Precise and inaccurate
Imprecise and accurate
Precise and accurate
x
x
x
x
x
x
x
xx
x x
x
x
x
x
x
x
x
x
x
x
x x
x x
x x
x

## Slide 16
Measurement Precision
When 2 people measure the same thing will they get the same result?
To do so requires a precise measurement definition.
The measure must also be properly applied.
  Pascal LOC do not equate to assembler LOC
  new LOC do not equate to modified LOC
  logical LOC do not equate to physical LOC
  C++ LOC may not relate to C++ LOC

## Slide 17
Machine Countable
Size measurement is time consuming and inaccurate.
Automated counters can only work on definable program characteristics.
Counters can be complex:
  size definition selected
  counting method

## Slide 18
Suitable for Early Planning - 1
The issue is: what can you visualize early?
  for a house, square feet predict cost
  few people can visualize a house in terms of square feet of living space
  numbers of rooms are more intuitive
Needed for good plans:
  intuitive size measures

## Slide 19
Suitable for Early Planning - 2
Unfortunately, the popular intuitive measure is not measurable and the popular measurable measure is not intuitive.
Function points
  intuitive
  not directly measurable
LOC
  not intuitive
  directly measurable

## Slide 20
Selecting a Size Measure - 1
Start with product development data
  resources required
  product characteristics
  any special development conditions
Rank products by resources required.
See what characteristics distinguish those products that took the greatest effort from those that took the least.

## Slide 21
Selecting a Size Measure - 2
See if these differences are measurable.
  correlate this measure for the product set
  if no correlation, try again
There may be no single best measure.
  a combination of measures could be needed
  methods for handling multiple measures are discussed later

## Slide 22
Selecting a Size Measure - 3
If you are better at estimating resources than program size, size estimation will not improve your planning.
If you estimate resources directly, you must:
  keep accurate records
  build a large database
  use an estimating guru

## Slide 23
The SEI Measurement Framework
Logical versus physical lines
Statement specifications:
  executable
  nonexecutable
  counted statement types
Application:
  language and code type
  origin and usage

## Slide 24
Counting Program Size - 1
Logical lines
  invariant to editing changes
  correlate with development effort
  uniquely definable
  complex to count
Physical lines
  easy to count
  not invariant
  not uniquely definable

## Slide 25
Counting Program Size - 2
The PSP uses a coding standard and a physical LOC counter.
  uses a physical line for each logical line
  uses a defined coding standard
  this standard must be faithfully followed
Then physical line counting equals logical line counting

## Slide 26
A Counting Example
procedure ISet.Set(var N: int; var inc: boolean);
begin
inc := false;
SearchPtr := SetStart;
while (SearchPtr<>nil) and (inc == false) do
if SearchPtr^.ThisN == N
then
inc := true
else
SearchPtr:=SearchPtr^.NextN;
end;

## Slide 27
The PSP Counting Standard
Count all statements:
  begin, end, if, then, else, etc.
  {, }, ;, ., etc.
  count declarations, directives, headers, etc.
Do not count blanks, comment lines, automatically generated code, or reused code.
Count new and changed code for measuring and estimating development productivity.

## Slide 28
Line of Code Accounting
For small programs, size tracking can be done manually, but it requires care.
For larger programs, size tracking requires an accounting system.
LOC accounting provides an orderly and precise way to track LOC changes through multiple program versions.

## Slide 29
Example of LOC Accounting - 1
Version 0
350 LOC
Enhance to Version 1
+ 125 New and
Changed LOC
Expected Size:
350+125=475 LOC
What happened?
Measured
Size 450 LOC

## Slide 30
Example of LOC Accounting - 2
Added Subtracted Base
Base V0 0
Deleted 0
Modified 0 0
Added 350
Total V0 LOC 350 -0 350
Deleted 0
Modified 25 25
Added 100
Final Product 125 -25 450
Total New and Changed LOC 475

## Slide 31
PSP0.1 Process Additions
Coding and LOC counting standards:
  tailored to your language and needs
  incorporate PSP elements from the text
  needed to write the PSP programs
  Process improvement proposal (PIP)
  used to record process improvement ideas
  also used to record findings and comments on each project

## Slide 32
PSP0.1 Summary Additions - 1
Program size - before development:
  if this is an enhancement, measure the size of the base program
  enter these LOC in the Base (B) space under Actual
  estimate the new and changed LOC
  enter these LOC in the Total New & Changed (N) space under Plan

## Slide 33
PSP0.1 Summary Additions - 2
Program size - after development:
  measure total program size
  enter these LOC in the Total LOC (T) space under Actual
  count the deleted LOC and enter in the Deleted (D) space under Actual
  count the modified LOC and enter in the Modified (M) space under Actual
  count the reused LOC and enter in the Reused (R) space under Actual

## Slide 34
PSP0.1 Summary Additions - 3
After development (continued):
  calculate the added LOC as:
A = T - B + D - R
  enter the added LOC in the Added (A) space under actual
  count or estimate the number of new and changed LOC that will be added to the reuse library
  enter as Total New Reuse in the space under Actual

## Slide 35
PSP0.1 Summary Additions - 4
To Date:
  total the actual reused, new and changed, total, and total new reuse LOC from this and all previous programs
  enter these data in the To Date column for each LOC type
These To Date data are used to calculate various process parameters in later PSP versions.

## Slide 36
Completing the PSP Form
In this course, you are asked to complete a PIP form for each programming exercise and include the following information:
  Problem description - any problems you have encountered in using the process
  Proposal description - any suggestions you have for process improvements
  Notes and comments - your observations and findings from doing the exercise

## Slide 37
Assignment #2
Read chapters 3 and 4 of the text.
Produce an LOC counting standard and a coding standard.
Use PSP0.1 to write program 2A to count the logical LOC in your programs. Use a coding standard and a physical line counter.
See Appendices C and D for process and program specifications.

## Slide 38
Messages to Remember from Lecture 2 - 1
1 - To effectively plan and manage your work,
you must measure product size.
2 - The PSP uses LOC as the size measure.

## Slide 39
Messages to Remember from Lecture 2 - 2
3 - For other measures, size must correlate with
development time.
4 - Every size measure should be precisely
defined and automatically countable.