## Slide 1
Disciplined Software Engineering Lecture #1
Software Engineering Institute
Carnegie Mellon University
Pittsburgh, PA 15213
Sponsored by the U.S. Department of Defense

## Slide 2
Course Objectives
To introduce you to a process-based approach to developing software
To show you how to measure and analyze your personal software process (PSP)
To show you how to use process data to improve your personal performance
To show you how to apply these methods to your other tasks

## Slide 3
General Information
Prerequisites
  You must know a programming language.
Helpful background
  familiarity with basic statistics
  ability to read simple formal notations
Facilities
  an available development environment
  spreadsheet capability

## Slide 4
Course Overview
Introduction - 1 lecture
Planning the process - 5 lectures
Defect management - 4 lectures
The design process - 2 lectures
Process development - 1 lecture
Using the PSP - 1 lecture

## Slide 5
Lecture #1 Overview
PSP principles
  costs and benefits
  personal software process (PSP) overview
The capability maturity model (CMM)
  process maturity
  the CMM and the PSP
The initial PSP0 process

## Slide 6
PSP Principles - 1
The quality of a software system is governed by the quality of its worst components.
The quality of a software component is governed by the individual who developed it.
This is governed by your
  knowledge
  discipline
  commitment

## Slide 7
PSP Principles - 2
As software professionals you should know your own performance.
You should measure, track, and analyze your work.
You should learn from your performance variations.
You should Incorporate these lessons in your personal practices.

## Slide 8
With a Stable PSP
You can
  estimate and plan your work
  meet your commitments
  resist unreasonable commitment pressures
You will also
  understand your ability
  be better able to improve

## Slide 9
A PSP Also Provides
A proven basis for developing and practicing industrial-strength personal disciplines
A discipline that shows you how to improve your personal process
The data to continually improve the productivity, quality, and predictability of your work

## Slide 10
What is a PSP?
A personal process for developing software
  defined steps
  forms
  standards
A measurement and analyses framework to help you characterize your process
A defined procedure to help you to improve your performance

## Slide 11
The CMM and the PSP - 1
The capability maturity model (CMM) was developed by the SEI with the help of leading software groups.
The CMM characterizes the most effective large-scale software practices.
The PSP:
  applies the CMM
  is for individual work

## Slide 12
The CMM and the PSP - 2
Level 2
Software configuration management
Software quality assurance
Software subcontract management
Software project tracking and oversight*
Software project planning*
Requirements management
*PSP key practices
Level 3
Peer reviews*
Intergroup coordination
Software product engineering*
Integrated software management*
Training program
Organization process definition*
Organization process focus*
Level 4
Quality management*
Process measurement and analysis*
Level 5:
Process change management*
Technology innovation*
Defect prevention*
Level 1
1
2
3
4
5

## Slide 13
The CMM and the PSP - 3
The CMM provides the framework for effective process management.
It assumes that the software professionals will follow disciplined personal methods.
The PSP provides the framework for disciplined individual work.
It assumes effective process management.

## Slide 14
S
E
P
G
S
Q
A
/
S
C
M
Management
The CMM and the PSP - 4
The
Software
Engineering
Work
SEPG - software engineering process group
SQA - software quality assurance
SCM - software configuration management
the Engineers

## Slide 15
PSP Overview - 1
The PSP is introduced in 7 upward compatible steps
You write 1 or 2 small programs at each step
You gather and analyze data on your work
You use these and analyses to improve your work

## Slide 16
PSP Overview - 2
PSP0
Current process
Time recording
Defect recording
Defect type standard
PSP1
Size estimating
Test report
PSP2
Code reviews
Design reviews
PSP3
Cyclic development
PSP2.1
Design templates
PSP1.1
Task planning
Schedule planning
PSP0.1
Coding standard
Size measurement
Process improvement
proposal (PIP)

## Slide 17
PSP Overview - 3
PSP0 - you establish a measured performance baseline
PSP1 - you make size, resource, and schedule plans
PSP2 - you practice defect and yield management
PSP3 - you scale up PSP methods to larger projects

## Slide 18
At Course Conclusion
You will have practiced the key elements of a level 5 industrial process.
You will understand which methods are most effective for you.
You will do better work.
You will have long-term improvement goals.

## Slide 19
Other Course Results
The following charts show how others have improved during the PSP course.
These data are for 12 students who took the PSP course at Carnegie Mellon University in the spring of 1994.
The data are on:
  compile time
  test defects
  productivity

## Slide 23
The PSP0 Process
A simple defined personal process
You use your current design and development methods.
You gather data on your work:
  time spent by phase
  defects found in compile and test
You prepare a summary report.

## Slide 24
The PSP0 Script - 1
Reference - Table C10
Planning - estimate development time
Development - develop the product using your current methods
Postmortem - complete the project plan summary, with the time spent and defects found and injected in each phase.

## Slide 25
The PSP0 Script - 2
Design - design the program, using your current design methods
Compile - compile until defect free
Test - test the program and fix all defects
Record all defects found in the defect log and the time spent per phase in the time recording log.

## Slide 26
PSP0 Plan Summary - 1
Reference - Table C14
Header - name, date, program, instructor, language
Enter your best estimate of the total time the development will take.
Enter the actual time in minutes you spent in each phase.

## Slide 27
The PSP0 Process Elements
A process script
A project plan summary form
A time recording log
A defect reporting log
A defect type standard

## Slide 28
PSP0 Plan Summary - 2
Time - To Date - Enter the total time spent in each phase to date. For program 1A, this is the time spent on program 1A.
Time - To Date % - Enter the percent of the total To Date time that was spent in each phase.
Defects injected and removed - Enter the actual numbers of defects injected and removed in each phase.

## Slide 29
PSP0 Plan Summary - 3
Defects - To Date - Enter the total defects injected and removed in each phase to date. For program 1A, this is the defects injected and removed with program 1A.
Defects - To Date % - Enter the percent of the total To Date defects injected and removed in each phase.

## Slide 30
PSP0 Time Recording Log - 1
Reference - Table C16
Header - name, date, instructor, and program number
Date - Enter the current date.
Start - Enter the time in minutes when you start a project phase.

## Slide 31
PSP0 Time Recording Log - 2
Stop - Enter the time in minutes when you stop work on a project phase, even if you are not done with that phase.
Interruption time - Enter any time you lost due to interruptions in the start to stop period.
Delta time - Enter the elapsed start to stop time less the interruption time.

## Slide 32
PSP0 Time Recording Log - 3
Phase
  note the phase on which you were working
  use the phase name
Comments - describe
  the interruption
  the task you were doing
  anything else that significantly affects your work

## Slide 33
Defect Recording Log - 1
Reference - Table C18
Header - enter the name, date, instructor, and program number
Date - Enter the date when you found and fixed the defect.
Number - Enter a unique number for this defect. Start each project with 1.

## Slide 34
Defect Recording Log - 2
Type - Enter the defect type from the defect type standard.
Inject - Enter the phase during which you judge the defect was injected.
Remove - Enter the phase in which you found and fixed the defect.

## Slide 35
Defect Recording Log - 3
Fix time - Enter the time you took to fix the defect. You may time it exactly or use your best judgment.
Fix defect - If this defect was injected while fixing another defect, enter the number of that defect or an X if you do not know.
Note - A defect is anything in the program that must be changed for it to be properly developed, enhanced, or used.

## Slide 36
Defect Type Standard - 1
Reference - Table 20
The defect type standard provides a general set of defect categories.
While you may replace this standard with your own, it is generally wise to stick with simple type definitions until you have data to guide your changes.

## Slide 37
Defect Type Standard - 2
The PSP defect types are:
10 - Documentation
20 - Syntax
30 - Build, package
40 - Assignment
50 - Interface
60 - Checking
70 - Data
80 - Function
90 - System
100 - Environment

## Slide 38
Assignment #1
Read preface and chapters 1 and 2 of the text.
Use PSP0 to write program 1A.
See Appendix D for the program specifications.
See Appendix C for the PSP0 definitions and examples.
Follow the specifications in Appendix C on the materials to submit and their order and content.

## Slide 39
Program 1A
Calculates the standard deviation of a list of numbers. The n numbers are held in a linked list. The standard deviation is calculated as follows:
i is an index to the numbers, and Xavg is the average value of the numbers.

## Slide 40
Some Suggestions - 1
Keep your programs simple. You will learn as much from small programs as from large ones.
Keep your reports and standards simple and short.
Do not hesitate to copy or build on the PSP materials.
Do it right the first time. If you are not sure, find out.

## Slide 42
Some Suggestions - 2
Software is not a solo business so you do not have to work alone.
You must, however, produce your own estimates, designs, and code.
You may have others review your work and you may change it as a result.
You should note this help in your process report, include the review time you and your associates spend, and log the defects found.

## Slide 43
PSP0 Evaluation Criteria
Your process report must be:
  complete
  legible
  in the specified order
Your process data must be:
  accurate
  precise
  self-consistent

## Slide 44
Messages to Remember from Lecture 1
1 - The PSP is a defined process to help you do
better work.
2 - Once you have completed this course, you
will know how to adjust and extend the PSP
to meet your future needs.
3 - In using PSP0, your principal objective is to
gather and report accurate and complete
data on your work.